🚀 PHASE 1 SaaS – 30 Day Daily Roadmap

WEEK 1: FOUNDATION & PLANNING

Day 1:

- Business vision finalize

- Services define: Website, Android App, Content, Marketing

- Decide target clients & market

Day 2:

- MVP workflow draw (Client → Form → Delivery)

- Features list finalize (Website templates, App features, Marketing options)

Day 3:

- Decide SaaS subscription plan (Free trial + Paid plan)

- Choose tech tools (Webflow/Bubble, Glide/Adalo, AI tools)

Day 4:

- Domain & hosting setup (free options initially, e.g., Netlify, Vercel)

- Register basic business email

Day 5:

- Admin dashboard design (sketch, no coding yet)

- Decide data storage (Google Sheet / Airtable / Firebase)

Day 6:

- Prepare 5–10 website templates

- Decide App structure (WebView based Android)

Day 7:

- Prepare content templates for AI (sample text, images, videos)

- Weekly review & plan next week

WEEK 2: CLIENT REQUIREMENT SYSTEM

Day 8:

- Create simple client signup / login (Webflow / Bubble)

- Connect Google Sheet / Airtable for data storage

Day 9:

- Build client requirement form

  - Business type

  - Website / App / Marketing

  - Features, colors, languages

Day 10:

- Test form submission

- Ensure data stored in database properly

Day 11:

- Add Admin view for client requests

- Test notification for new requests

Day 12:

- Map requirement to template suggestion logic (manual at first)

Day 13:

- Create simple checklist for website / app delivery

Day 14:

- Weekly review

- Test one dummy client journey

WEEK 3: WEBSITE & APP DELIVERY MODULE

Day 15:

- Connect selected website template to client data (AI content placeholders)

Day 16:

- Auto-generate text content using AI (ChatGPT API / free tool)

Day 17:

- Add images / graphics from free stock + AI generation

Day 18:

- Deploy website on free hosting (Netlify / Vercel)

- Test website live

Day 19:

- Android app creation (WebView wrapper)

- Generate APK for testing

Day 20:

- Prepare APK Play Store ready guide

- Test app on smartphone

Day 21:

- Test website + app flow end-to-end

- Weekly review

WEEK 4: MARKETING & AUTOMATION MODULE

Day 22:

- AI content for social media (posts, captions)

- Plan 5 sample posts

Day 23:

- AI image / video ideas for client

- Test one post with Canva / free video editor

Day 24:

- Marketing calendar (manual at first)

- Test posting workflow

Day 25:

- Add “Fix / Update” button logic for client content updates

- Test content re-generation

Day 26:

- Test full client journey: Form → Website → App → Marketing

Day 27:

- Connect payment gateway for subscription (Razorpay / Stripe test mode)

Day 28:

- Admin dashboard: View clients, orders, payments

Day 29:

- Internal testing: 1 dummy client full SaaS experience

Day 30:

- MVP ready launch

- First client onboard

- Weekly review & plan next phase

✅ RESULT AFTER 30 DAYS

- Working SaaS MVP

- 1-click website delivery

- Android app generation

- Basic AI content for website & social media

- Client login + dashboard

- Payment system ready

- Fix / update button functional

💡 TIP:

- Non-tech: Use no-code / low-code tools

- AI content: Use ChatGPT free API / open source tools

- Hosting: Free initially, paid later

- Keep everything modular: Templates, Content, Features