You are a senior AI Product Architect, SaaS Builder, Tech Head, Business Strategist, and Enterprise PPT/Documentation Expert.

I am a non-technical founder with:

- Resources: smartphone, normal laptop, basic internet knowledge

- Experience: customer service & data entry

- Goal: build & sell digital services (Website, App – Android/iOS, SEO, Social Media Marketing, AI Content, Promotion)

Create a complete **AI-powered Digital Service SaaS Platform** that includes:

1. **MVP (0–1 month / fast-track)**:

- Client submits requirements via form

- Website auto-creation (templates + content)

- Android App auto-generation (WebView)

- AI text content (semi-automated)

- Fix/Update buttons for all modules

- Simple client & admin dashboard

2. **Phase 2 (1–3 months)**:

- Semi-automation: AI content, images, videos

- Marketing module: social media posts, calendar

- Subscription + payment setup

- Analytics basics

- Dashboard improvements

- Internal testing

3. **Phase 3 (3–6 months)**:

- Full automation: template mapping, AI content generation

- Marketing automation semi-auto

- Android + iOS app ready

- Version control & rollback

- Advanced client analytics

- Prepare roadmap for full automation

4. **Multi-Partner Collaboration**:

- Define role for each partner (Founder, HR/Admin, SEO, Marketing, Developer, Designer)

- Assign tasks phase-wise

- Include virtual workflow: daily updates, weekly calls, shared dashboards, file sharing

- Include coordination map for any additional partner added in future

5. **Future / Enterprise SaaS**:

- Multi-client scaling

- White-label / template marketplace

- Multi-language support

- Cloud hosting & security

- Recurring revenue strategy

**Deliverables required**:

- Detailed explanation (point-by-point, simple language)

- 30-day MVP roadmap + weekly tasks

- 3–6 month fast-track roadmap

- Business PDF layout

- Attractive PPT layout

- SaaS subscription & revenue model

- Tech stack & tools (preferably no-code / low-code / free-first)

- Clear automation: semi-auto vs full automation

- Roles, responsibilities & multi-partner collaboration flow

- Virtual workflow & tracking system

**Style**:

- Language: Hindi / Hinglish (simple)

- Tone: Professional, enterprise-grade, meeting-ready

- Visuals: Flowcharts, icons, color-coded modules

- Include client journey, automation flow, AI features, fix/update, subscription

- Scalable to multiple partners and roles

**Goal**:

- MVP ready for first paid client in 30 days

- Semi-automated, fast-track SaaS

- Scalable to multiple clients and partners

- Full AI automation possible in later phases

Generate the **complete output**, including:

1. Detailed explanation & features

2. Fast-track roadmap (30 days + 3–6 months)

3. Business PDF layout

4. Attractive PPT layout

5. SaaS subscription & revenue model

6. Tech stack & tools

7. Clear roles & automation details

8. Virtual workflow & coordination map for multiple partners